**Daily Scrum Meeting Minutes:**

Attendees: <Fernando Mojena, Beatriz Hernandez>

Start time: <6:08pm>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**5/22/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:08pm

End time: 6:15pm

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Discussion of requirements and explanation of the product
* What is planned to be done until the next scrum meeting?
* Review documentation and come up with a draft of entity model
* What are the hurdles?
* none

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Review documents describing the problem, setup user stories on Mingle and assign points.
* What is planned to be done until the next scrum meeting?
* Continue analyzing the problem and collecting questions for the planning sprint.
* What are the hurdles?
* None

**5/23/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 3:08pm

End time: 3:24pm

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* First and Second version of entity model created, and discussed with team partner.
* Created potential user stories to present in the scrum meeting along with corresponding diagrams for some of them to be discussed with product owner.
* What is planned to be done until the next scrum meeting?
* Do the Sprint Planning Meeting.
* What are the hurdles?
* none

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Review and discuss the entity model with team member, and come up with some potential user stories. Also review the git branch model.
* What is planned to be done until the next scrum meeting?
* Do the planning sprint meeting with our tutor and present our ideas and concerns for approval / clarification.
* What are the hurdles?
* none

**5/24/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 7:19 pm

End time: 7:25 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* We had sprint planning meeting with product owner and defined the user stories for this sprint. I created tasks for my stories in Mingle for Sprint 1, and worked on the Reset password functionality.
* What is planned to be done until the next scrum meeting?
* Work on the setup vision task.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Sprint 1 user stories were defined. Stories were splitted between Beatriz and I. I set up my stories in Mingle with corresponding tasks. Implemented USer Stories tasks: 697,694,702,703,695,698 moved to "Testing" in Mingle. User story task 699 moved to "In Dev"
* What is planned to be done until the next scrum meeting?
* Complete task 699
* What are the hurdles?

none

**5/25/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:23 pm

End time: 6:30 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I’ve done developing the <Reset Password> feature, that is, **task** **#705**, and is now on testing stage. Also started working of the initial questionnaire <Setup vision and goals> which is **task #708.**
* What is planned to be done until the next scrum meeting?
* Finish the **<Setup vision and goals>** questionnaire, test it and continue to task **task #709.**
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* I’ve been working on User Stories tasks: 700, and 701, which are <Display Joy Activities> and <Save user Selections> respectively.
* What is planned to be done until the next scrum meeting?
* Complete task 700 and 701, and test them.
* What are the hurdles?
* none

**5/26/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 4:00 pm

End time: 4:10 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I’ve been working on **task** **#708** <Setup vision and goals>. Adding some functionalities requested by the owner, after Yesterday’s meeting.
* What is planned to be done until the next scrum meeting?
* Finish the **<Setup vision and goals>** questionnaire with the new features, test it and continue to task **task #709.**
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* After Yesterday’s meeting with the product owner, he suggested some design changes, so I’ve been working on incorporating such changes into User Stories tasks: 700, and 701, which are <Display Joy Activities> and <Save user Selections> respectively.
* What is planned to be done until the next scrum meeting?
* Complete task 700 and 701, test them, and move to task 696, <Create Dashboard>.
* What are the hurdles?
* None

**5/30/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 5:00 pm

End time: 5:15 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Task-708 almost completed, fixing some bugs and refining design
* What is planned to be done until the next scrum meeting?
* We are planning to meet with product owner and after that I will start working on **task #709.**
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* I have updated the database by adding some fields that we need in order to incorporate more user input. Task-701 almost completed since user is able to save selections.
* What is planned to be done until the next scrum meeting?
* I am planning to refine user experience and complete task 701. We are also meeting with product owner.
* What are the hurdles?
* none

**5/31/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 4:46 pm

End time: 5:10 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* The owner accepted the questionnaire feature (task-708), so I finished it, and is on testing stage. Task-709 is almost finished too.
* What is planned to be done until the next scrum meeting?
* Finish and test task-709 and move to tasks 706 and 707, which are (Collect passion and Collect giving up, respectively.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* We had a meeting with product owner where current system was demo. Product owner expresses satisfaction with our progress. Task-701 about collecting user selections for activities was completed.
* What is planned to be done until the next scrum meeting?
* I am planning to complete testing for the tasks that require it so as to fulfill Sprint 1 commitments which end on June 2.
* What are the hurdles?
* none

**6/1/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 5:00 pm

End time: 5:10 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Tasks 706 and 707, which are (Collect passion and Collect giving up, respectively are finished now. And are on testing stage.
* What is planned to be done until the next scrum meeting?
* Work on task-717 which is (Create an Activity).
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Testing was completed for stories that needed it.
* What is planned to be done until the next scrum meeting?
* Detailed sprint planning meeting with scrum master
* What are the hurdles?
* none

**6/2/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:00 pm

End time: 6:10 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I’ve worked on task-717(Create an Activity).
* What is planned to be done until the next scrum meeting?
* Finish task-717, test it, and move on to task-716, that is (Edit an Activity).
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Sprint detailed planning meeting was carried out with scrum master and detailed tasks were developed for each user story in Sprint 2
* What is planned to be done until the next scrum meeting?
* Start working in user story 674 Joy Tab.
* What are the hurdles?
* none

**6/5/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:38 pm

End time: 6:45pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Task-717 (Create an Activity) is now done, and in testing stage.
* What is planned to be done until the next scrum meeting?
* Finish testing task-717 and start working on task-716, that is (Edit an Activity).
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Selecting calendar days task (711) related to user story 674 was moved to testing.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 674 joy tab
* What are the hurdles?
* none

**6/6/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 5:00 pm

End time: 5:10pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I’ve started task-716, done some documentation, and had to fix the sizes of uploaded pictures for the task-717 (Create an Activity)
* What is planned to be done until the next scrum meeting?
* Continue working on task-716 (Edit an Activity)
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Saving selected days in calendar (task-713) was moved to development
* What is planned to be done until the next scrum meeting?
* Continue working on user story 674 joy tab
* What are the hurdles?
* none

**6/7/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:33 pm

End time: 6: 40pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Task-717 (Create an Activity) is now completed. I’ve been working on (Edit an Activity) task-716.
* What is planned to be done until the next scrum meeting?
* Finish task-716, test it and move to task-719 (Add life Coach).
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Task-713 moved to testing, task-711 completed and task-714 moved to development
* What is planned to be done until the next scrum meeting?
* Continue working on user story 674 joy tab, specifically task-714
* What are the hurdles?
* none

**6/8/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:20 pm

End time: 6: 40pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Task-716 (Edit an Activity) is now in testing stage. I’ve started working on task-724 (New sprint Setup), this task is a modification of a previous task (SetupSprint) at the owner’s request.
* What is planned to be done until the next scrum meeting?
* Finish task-724 (New sprint Setup) and start working on task-719 (Add Life Coach).
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Worked on task-714
* What is planned to be done until the next scrum meeting?
* Finish task 714. Have meeting with Product Owner.
* What are the hurdles?
* none

**6/9/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:20 pm

End time: 6: 40pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Task-724 (New sprint Setup) is now in testing stage
* What is planned to be done until the next scrum meeting?
* Start working on task-719 (Add Life Coach).
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Finished working on task-714 and is currently in testing. Task 713 moved to done.
* What is planned to be done until the next scrum meeting?
* Start working on task 715 related to statistics of sprints.
* What are the hurdles?
* None

**6/12/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6: 10 pm

End time: 6: 20 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I’ve been working on add Life Coach (task-719).
* What is planned to be done until the next scrum meeting?
* Continue working on task Add Life Coach (task-719).
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Worked on task-15
* What is planned to be done until the next scrum meeting?
* Continue working on task-715. Meet with product owner.
* What are the hurdles?
* None

**6/13/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6: 00 pm

End time: 6: 10 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Add Life Coach is completed an in testing stage.
* What is planned to be done until the next scrum meeting?
* Start working on Edit Life Coach **<Task-727>**.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Worked on task-15. Met with product owner and good feedback was received
* What is planned to be done until the next scrum meeting?
* Finish working on task-715.
* What are the hurdles?
* None

**6/14/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6: 10 pm

End time: 6: 20 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I’ve been working on Edit Life Coach **<Task-727>** and documenting the stories.
* What is planned to be done until the next scrum meeting?
* Finish **<Task-727>** and move to **<Task-728>** Remove a Life Coach.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Finished task-15 and duplicated functionality in Passion and Giving Back
* What is planned to be done until the next scrum meeting?
* Start working on task 718, score summary page
* What are the hurdles?
* None

**6/15/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6: 15 pm

End time: 6: 25 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Edit Life Coach **<Task-727>** and **<Task-728>** Remove a Life Coach**,** are now on testing stage.
* What is planned to be done until the next scrum meeting?
* Finish testing tasks 727 and 728. Today we’ll meet with the owner, to do the retrospective and planning meetings. Therefore, after the meeting we will have more insight on what to do next.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Worked on task 718. Met with product owner and planned sprint 3
* What is planned to be done until the next scrum meeting?
* Work on task 718 and start sprint 3
* What are the hurdles?
* None

**6/16/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6: 05 pm

End time: 6: 13 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Edit Life Coach **<Task-727>** and **<Task-728>** Remove a Life Coach**,** are finished. We had our planning sprint, retrospective and review meetings.
* What is planned to be done until the next scrum meeting?
* Start working on the new tasks for this sprint like Login Coach **<Task-738>** and **<Task-737>**, that is Life Coach Details page.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Completed task 718
* What is planned to be done until the next scrum meeting?
* Meet with scrum master to plan sprint 3 in detail

What are the hurdles?

* none

**6/19/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6: 00 pm

End time: 6: 08 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Tasks Login Coach **<Task-738>** is finished now,and I’m still working on **<Task-737>**, that is Life Coach Details page .
* What is planned to be done until the next scrum meeting?
* Finish task **<Task-737>** and move to **<Task-739>** Reset Password Coach.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?
* Met with scrum master. Started working on task-735
* What is planned to be done until the next scrum meeting?
* Continue working on task 735 to create a dynamic list of coaches.

What are the hurdles?

* none

**6/20/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6: 10 pm

End time: 6: 18 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Life Coach Details page **<Task-737>** is finished, and in testing stage. I’ve started working on  **<Task-739>** Reset Password Coach. We also meet with owner and demo our updates.
* What is planned to be done until the next scrum meeting?
* Finish task **<Task-739>** Reset Password Coach, and move to **<Task-740>** Share progress.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Met with Product owner. Finished task-735. Started working on task-736

* What is planned to be done until the next scrum meeting?

Continue working on and finish task-736.

What are the hurdles?

* none

**6/21/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:07 pm

End time: 6: 13 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Finish task **<Task-739>** Reset Password Coach, and started working on **<Task-740>** Share progress.
* What is planned to be done until the next scrum meeting?
* Continue working on **<Task-740>** Share progress.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Finished task-736

* What is planned to be done until the next scrum meeting?

Start working on task-741 related to forums

What are the hurdles?

* None

**6/22/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:30 pm

End time: 6: 38 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I finished the back end design for the task **<Task-740>** Share progress.
* What is planned to be done until the next scrum meeting?
* Continue working on **<Task-740>** Share progress.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Moved task-741 to testing. Started working on task-743 related to the chat where communication between coach and user takes place.

* What is planned to be done until the next scrum meeting?

Continue working on task-743.

What are the hurdles?

* none

**6/23/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:00 pm

End time: 6: 07 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I finished the visual layout for the share progress **<Task-740>**.
* What is planned to be done until the next scrum meeting?
* Continue working on business implementation of **<Task-740>** Share progress.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Worked on task-743.

* What is planned to be done until the next scrum meeting?

Continue working on task-743.

What are the hurdles?

* none

**6/26/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:10 pm

End time: 6:14 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Fixed some bugs related to login Coaches and work on Sharing progress.
* What is planned to be done until the next scrum meeting?
* Finish the sharing progress task-740, and move to task-744 which is attach files.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Moved task-743 to testing. Moved task-742 to development

* What is planned to be done until the next scrum meeting?

Continue working on task-742 related to adding coaches to start new conversations.

What are the hurdles?

* none

**6/27/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:10 pm

End time: 6:14 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I finish developing Task-744 Attach file, and it is now on testing stage, also finished task-740 and is now on testing stage.
* What is planned to be done until the next scrum meeting?
* Finish testing pending tasks and move to select coach <task-749>.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Moved task-742 to testing. Moved task-745 to development. Worked and completed task-747 and task-748 related to Coach Dashboard integration with chat.

* What is planned to be done until the next scrum meeting?

Continue working on task-745 related to calendar appointments.

What are the hurdles?

* None

**6/28/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:10 pm

End time: 6:14 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Fixing bugs, working on select coach <task-749> and doing documentation .
* What is planned to be done until the next scrum meeting?
* Finish task select coach <task-749> and perform integration tests.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Moved task-742 to done. Moved task-745 to done fulfilling Sprint 3 commitments.

What is planned to be done until the next scrum meeting?

Meet with product owner to plan for Sprint 4.

What are the hurdles?

* None

**6/29/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:07 pm

End time: 6:12 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Finish task select coach <task-749>.
* What is planned to be done until the next scrum meeting?
* We had the sprint planning with the owner, so I will be working on documentation.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Met with product owner. Decided stories for next sprint 4

What is planned to be done until the next scrum meeting?

Plan sprint 4 user stories in detail

What are the hurdles?

* None

**6/30/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:07 pm

End time: 6:12 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* We did the review meeting, retrospective and sprint planning for next sprint. Also worked on integration and system testing.
* What is planned to be done until the next scrum meeting?
* Start working on the stories for next sprint starting by story 685, that is Manage account.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Completed tasks 752 and 758.

What is planned to be done until the next scrum meeting?

Work on task 759 related to coach reviews.

What are the hurdles?

* None

**7/3/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:07 pm

End time: 6:12 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I finished story 685 that is Manage account, and is now in testing stage.
* What is planned to be done until the next scrum meeting?
* Finish testing Manage account, and start working on task 762 Delete Activity.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Completed tasks 759

What is planned to be done until the next scrum meeting?

Work on task 753 related to adding custom activities.

What are the hurdles?

* None

**7/5/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:07 pm

End time: 6:12 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I finished task 762 Delete Activity, and is now in testing stage.
* What is planned to be done until the next scrum meeting?
* Start working on the crud for Roles, story # 688.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Completed tasks 753

What is planned to be done until the next scrum meeting?

Work on task 754 related to adding custom activities.

What are the hurdles?

* None

**7/6/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:00 pm

End time: 6:06 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I finished tasks #766 to #769 related to the crud for Roles.
* What is planned to be done until the next scrum meeting?
* Start working on the crud for Users, that are tasks #761, #762, and #773.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Completed tasks 754

What is planned to be done until the next scrum meeting?

Work on task 756 related to review coachs.

What are the hurdles?

* None

**7/7/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:05 pm

End time: 6:09 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* The crud for Users, that are tasks #761, #762, and #773 are now complete.
* What is planned to be done until the next scrum meeting?
* Finish tasks 770 and 772, that are “Invite to app” and “Take Coaching Quiz” respectively.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Worked on task 756.

What is planned to be done until the next scrum meeting?

Continue working on task 756

What are the hurdles?

* None

**7/10/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:05 pm

End time: 6:09 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Tasks 770 and 772, that are “Invite to app” and “Take Coaching Quiz” respectively are complete now. We had our review, planning and retrospective meetings today.
* What is planned to be done until the next scrum meeting?
* Work on the deliverables due for next week, fix small bugs, and prepare for our demo.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Completed all stories for sprint 4. Met with product owner to plan Sprint 5.

What is planned to be done until the next scrum meeting?

Work on final deliverables.

What are the hurdles?

* None

**7/11/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:00pm

End time: 6:06 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Finish documents for Sprint #4, retouched some UI designs, and fixed bugs with the “Select Coach” feature.
* What is planned to be done until the next scrum meeting?
* Continue testing the system, and refining UI designs.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Worked on final deliverables

What is planned to be done until the next scrum meeting?

Work on final deliverables. Enhance home page design.

What are the hurdles?

* None

**7/12/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:03pm

End time: 6:06 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Worked on Poster and Final Slide Presentation.
* What is planned to be done until the next scrum meeting?
* Finish with the Poster and continue working on the Final Slide Presentation.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Worked on final deliverables. Enhanced Home page design

What is planned to be done until the next scrum meeting?

Work on final deliverables. Enhance dashboard progress section design.

What are the hurdles?

* None

**7/13/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:03pm

End time: 6:06 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* Poster is finished and I’m still working on the Final Slide Presentation.
* What is planned to be done until the next scrum meeting?
* Finish the Final Slide Presentation and start working on the Final Project Documentation.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Worked on final deliverables. Enhanced dashboard progress section design.

What is planned to be done until the next scrum meeting?

Work on final deliverables. Do a final review of design.

What are the hurdles?

* None

**7/14/2017 Daily Scrum Meeting Minutes:**

Attendees: Fernando Mojena, Beatriz Hernandez

Start time: 6:03pm

End time: 6:06 pm

Beatriz Hernandez:

* What was done since the last scrum meeting?
* I’ve working on the Final Project Documentation.
* What is planned to be done until the next scrum meeting?
* Review as a team all the final deliverables.
* What are the hurdles?
* none

Fernando Mojena Amaya:

* What was done since the last scrum meeting?

Worked on final deliverables. Did a final review of design

What is planned to be done until the next scrum meeting?

This the last scrum meeting. Plan is to work on final deliverables.

What are the hurdles?

* None